Perfect — now this is where you actually win or lose the hackathon:
👉 clear plan + clean division + smooth Git workflow.

I’ll give you something you can directly copy-paste in your group + exact task split based on your teammates’ skills.

🚀 1. PROJECT IDEA (SEND THIS IN GROUP)

Project Title:
👉 Event-Driven Incident Management System

Idea:

We are building a system that simulates how real DevOps teams handle incidents (like server crashes, app errors, etc.).

🔁 Flow:

- System receives alerts (simulated)

- It classifies them (Critical / Low)

- Creates an incident

- Assigns it to a team

- Sends notification (simulated)

- Shows everything in a dashboard

- Allows manual actions (acknowledge / resolve)

🎯 Goal:

👉 Build a complete working system with:

- backend logic

- database

- dashboard UI

- real-time updates

🧠 2. FINAL TECH STACK (TEAM FRIENDLY)

Since your team:

- Python ✔

- FastAPI ✔

- HTML/CSS ✔

- React ✔

- SQL ✔

👉 FINAL STACK:

Backend:

- FastAPI (Python)

Database:

- MySQL

Frontend:

- React + Tailwind CSS

Realtime:

- WebSockets (FastAPI)

Optional:

- simple in-memory queue (no Kafka)

🧑‍🤝‍🧑 3. TEAM ROLE DISTRIBUTION (BASED ON SCREENSHOT)

👨‍💻 YOU (Lead - Java + Python)

👉 Role: System Architect + Integration

- define APIs

- help backend team

- connect frontend + backend

- final demo owner

👩‍💻 Sakshi (React + Node + Mongo)

👉 Role: Frontend Lead

- dashboard UI

- table of incidents

- buttons (acknowledge, resolve)

- API integration

👩‍💻 Anuritha (Python + FastAPI)

👉 Role: Backend Core

- FastAPI setup

- APIs:

  - create incident

  - update status

  - fetch incidents

👨‍💻 Shivani B (Python + SQL)

👉 Role: Database + Logic

- MySQL schema

- classification logic

- assignment logic

👨‍💻 (5th Member / You support)

👉 Role: Event + Realtime

- alert generator

- WebSocket updates

- notifications simulation

🧩 4. EXACT TASK BREAKDOWN

🔹 Backend APIs (Anuritha + You)

Create:

POST /alert

GET /incidents

POST /acknowledge/{id}

POST /resolve/{id}

🔹 Database (Shivani)

Create table:

incidents:

- id

- title

- severity

- status

- assigned_to

- created_at

- updated_at

🔹 Classification Logic (Shivani)

if "server" in alert:

severity = "CRITICAL"

assigned_to = "DevOps"

else:

severity = "LOW"

assigned_to = "App Team"

🔹 Alert Generator (You / 5th member)

import random

alerts = ["server down", "high cpu", "app error"]

# send every few seconds

🔹 Frontend (Sakshi)

Pages:

Dashboard

- table:

  - title

  - severity

  - status

  - assigned_to

Buttons:

- acknowledge

- resolve

🔹 WebSocket (You + Backend)

- send updates when:

  - new incident created

  - status changes

⏱️ 5. EXECUTION PLAN (TEAM SYNCHRONIZED)

🕒 0–2 hrs

- repo setup

- roles fixed

- DB schema done

🕒 2–6 hrs

- backend APIs ready

- DB connected

🕒 6–10 hrs

- frontend dashboard ready

- API integration

🕒 Sleep

🕒 Final 6–8 hrs

- WebSocket

- alert generator

- testing

- demo prep

🔥 6. GITHUB SETUP (VERY IMPORTANT)

✅ Step 1: Create Repo

- you create repo

- name: incident-management-system

✅ Step 2: Branch Strategy

main → stable code

dev → integration branch

feature/backend

feature/frontend

feature/db

feature/realtime

✅ Step 3: Workflow

Everyone:

git clone repo

git checkout -b feature/your-task

After work:

git add .

git commit -m "your changes"

git push origin feature/your-task

YOU (Lead):

- review PR

- merge into dev

- test

- then merge to main

✅ Step 4: Live Updates

Everyone should:

git pull origin dev

👉 every 2–3 hours

⚠️ RULES (IMPORTANT)

- ❌ no direct push to main

- ❌ no random changes

- ✅ always pull before coding

- ✅ small commits

🧪 7. TESTING STRATEGY

After integration:

Each member tests:

- alert creation

- status update

- UI refresh

- DB entries

🎬 8. FINAL DEMO PLAN

Scenario 1:

- server down → CRITICAL → DevOps → resolve

Scenario 2:

- app error → LOW → App team